# AI Design Replication Engine MVP Plan

## Scope and success criteria

Build a Node.js service that takes a storefront URL (initially home + product listing + product detail), extracts design tokens and section structures, and outputs an importable theme payload.

Prioritize consistency over perfect fidelity: target 70-85% auto-mapping coverage in MVP, with manual review for low-confidence sections.

Support first-class providers by rendering the live site (not provider APIs): Zid, Salla, Shopify storefronts.

## Proposed architecture (MVP)

`Capture Service` (Playwright) renders pages in desktop/mobile, waits for hydration, and captures DOM + computed styles + screenshots.

`Design Parser` normalizes CSS/DOM into design tokens (color, typography, spacing, radius, shadows) and layout primitives.

`Section Detector` segments page into semantic blocks and classifies blocks (hero, product grid, nav, footer, etc.).

`Mapper` aligns detected blocks to internal component catalog and emits structured config + confidence score.

`Review UI/API` shows diffs, unresolved mappings, and allows one-click accept/fix before publishing.

flowchart TD

inputUrl[Input URL] --> capture[Capture Service]

capture --> extracted[DOM_CSS_ScreenshotBundle]

extracted --> parser[Design Parser]

extracted --> detector[Section Detector]

parser --> tokens[DesignTokensJSON]

detector --> sections[SectionTreeJSON]

tokens --> mapper[Internal Mapper]

sections --> mapper

mapper --> output[ThemePayload]

output --> review[HumanReview]

review --> publish[ApplyToPlatform]

## Extraction strategy (how to get design data)

Render with Playwright in Chromium:

- Disable animations and force stable state before snapshot.

- Scroll full page + lazy-load triggers to capture deferred content.

Capture three synchronized artifacts per page:

- DOM snapshot (sanitized HTML tree with stable node IDs).

- Computed style matrix for selected nodes only (avoid every element to reduce noise/size).

- Visual screenshot tiles for vision-assisted classification/fallback.

Node selection heuristic:

- Keep semantic + visible nodes only (`header`, `nav`, `section`, `main`, `footer`, key `div`s with area threshold).

- Drop hidden/tracking/script nodes and ephemeral widgets/popups.

Supplement with CSS source extraction:

- Read linked CSS and inline styles to infer global variables and repeated class patterns.

## Data contracts (JSON schema approach)

Use three primary payloads:

- `tokens.json` for global design system signals.

- `sections.json` for hierarchical page blocks and component candidates.

- `mapping.json` for internal component bindings + unresolved items.

Suggested project file paths:

- [src/capture/playwrightCapture.ts](src/capture/playwrightCapture.ts)

- [src/parser/designTokenExtractor.ts](src/parser/designTokenExtractor.ts)

- [src/detector/sectionClassifier.ts](src/detector/sectionClassifier.ts)

- [src/mapper/componentMapper.ts](src/mapper/componentMapper.ts)

- [src/contracts/themeSchema.ts](src/contracts/themeSchema.ts)

Minimal schema shape (example):

{

"meta": {"sourceUrl": "...", "capturedAt": "...", "viewport": "desktop"},

"tokens": {

"colors": {"primary": "#...", "secondary": "#...", "surface": "#...", "text": "#..."},

"typography": {"headingFont": "...", "bodyFont": "...", "scale": [12,14,16,20,24,32]},

"radius": {"sm": 4, "md": 8, "lg": 16},

"spacing": {"base": 8, "scale": [4,8,12,16,24,32]}

},

"sections": [

{

"id": "sec_hero_1",

"type": "hero",

"bbox": {"x": 0, "y": 120, "w": 1440, "h": 560},

"styleRef": "style_cluster_3",

"children": ["cmp_heading_1", "cmp_button_1"],

"confidence": 0.91

}

],

"mapping": {

"themeTokens": {"primaryColor": "tokens.colors.primary"},

"components": [

{"externalSectionId": "sec_hero_1", "internalComponent": "HeroBanner", "props": {}, "confidence": 0.88}

],

"unresolved": []

}

}

## Component detection and classification

Two-stage detection to improve reliability:

- Rule-based segmentation first (DOM depth, visual boundaries, spacing, repeated cards, landmark tags).

- ML/LLM classifier second for ambiguous segments using compact feature vectors + optional screenshot crop.

Feature inputs for classifier:

- Structural: tag distribution, child repetition count, link/button density.

- Visual: dominant colors, text-to-image ratio, alignment pattern, card geometry.

- Content hints: keywords ("add to cart", "sale", "new arrivals").

Start with high-value component classes:

- Header/Nav, Hero, Category strip, Product grid/list, Product card, Promo banner, Footer, PDP gallery/info, CTA buttons.

## Mapping strategy to internal system

Maintain an `internal component registry` with:

- Component ID, required props, optional props, constraints, supported variants, fallback behavior.

Implement weighted matching:

- Score = structure similarity + style compatibility + content intent match.

- Accept if above threshold; otherwise route to `unresolved` queue.

Add token adaptation layer:

- Convert extracted values into platform-safe tokens (clamp spacing/radius/font sizes to supported ranges).

Generate deterministic output:

- Same input URL/version should produce same mapping payload unless template changed.

## AI’s highest-value role (where it truly helps)

Best use cases:

- Classifying ambiguous sections where rules fail.

- Inferring semantic intent from weak HTML (generic `div` trees).

- Mapping near-miss external components to closest internal variant with rationale.

Keep AI constrained:

- AI proposes labels/mappings; deterministic validators enforce schema + platform constraints.

- Use confidence thresholds and require human confirmation for low-confidence outputs.

Not ideal for AI-only:

- Raw extraction of DOM/CSS should stay deterministic and reproducible.

## Expected challenges and mitigation

Dynamic/hydrated content: wait-for-network-idle + mutation stabilization + retry snapshots.

Inconsistent/unstyled HTML: rely on computed styles + visual cues over class names.

Anti-bot/geo/language differences: rotating user agents, locale pinning, consent handler module.

Third-party popups and overlays: auto-dismiss heuristics + z-index filtering.

Responsive variance: capture both desktop and mobile; map separately then reconcile.

Font/licensing issues: detect unavailable fonts and map to nearest allowed fallback set.

## MVP delivery phases

Phase 1: Capture + token extraction + basic section segmentation on homepage only.

Phase 2: Classifier + internal mapper for top 8-10 components.

Phase 3: Product list/PDP support, review UI, and one-click import with confidence report.

Phase 4: Quality loop (feedback data from manual corrections to improve classifier/matcher).

## Validation and KPIs

Extraction completeness: % of visible page area represented by detected sections.

Mapping success: % of sections auto-mapped above confidence threshold.

Fidelity score: visual similarity before/after import (automated screenshot diff + human rating).

Effort reduction: median time from URL input to publishable theme.